# Statement of Work #1

Client: 	Duke Energy Business Services LLC

This Statement of Work #1 (“SOW”) effective as of January X, 2026 (“Effective Date”), by and between Duke Energy Business Services LLC as agent for and on behalf of Duke Energy Florida, LLC, Duke Energy

Progress, LLC, Duke Energy Carolinas, LLC, Duke Energy Kentucky, Inc., Duke Energy Ohio, Inc., Duke

Energy Indiana, LLC, and Duke Energy One, Inc.  (“CLIENT” or “Duke Energy”) with its principal offices located at 525 South Tryon St., Charlotte, NC 28202 and Orases Consulting Corporation (“Orases” or “Consultant”) with its principal offices located at 5728 Industry Lane, Frederick, MD 21704, shall serve as SOW to the Master Consulting Services Agreement by and between CLIENT and Orases effective as of January X, 2026 (“Agreement”). All terms that are defined in the Agreement will have the same meaning when used in this SOW. Duke Energy and Orases may sometimes hereinafter be referred to individually as a “Party” or collectively as “the Parties.”  The terms and conditions in this SOW are not intended to conflict with or deviate from any of the terms and conditions in the Agreement. Any conflict between the terms of this SOW and the Agreement shall be resolved in accordance with Section 24 of the Agreement

This SOW identifies certain specific Services and Deliverables to be provided by Orases in connection with the following project (“Project”): Residential Solutions (RS) Home Services and Warranty Application

- - - - - - - - - - - - - - - - - - - -

01 Executive Summary

02Services and Deliverables

Orases shall provide the following Services and Deliverables as part of the Project. Parties acknowledge that the Services and Deliverables may include, but are not limited to, those described in this Section 01, depending on updates from discoveries made during the Project and subsequent Client-approved priorities.

1.1 Analysis Activities

During Analysis Activities under this SOW, Orases will conduct continuous discovery with CLIENT's Project Team Project Teamand, utilizing the Sales Reference Documents, will validate feasibility and project scope. Throughout the project, Analysis Activities may include, but are not limited to:

Technical Validation:

- Workshops with Duke, business and technical ProjectTeams

- API availability assessment (Customer Validation, HPP Plans, Service Request Creation, Enrollment)

- Integration complexity analysis (Commerce CRM, Dynamics CRM, Duke Data Fabric)

- Security requirements review and compliance assessment

- Infrastructure constraints and deployment environment evaluation

- Performance and scalability requirements validation

Requirements Refinement:

- Validation of features

- Identification of technical constraints, blockers, and dependencies

- Assessment of alternative approaches where original assumptions prove invalid

- Prioritization workshops with technical and business stakeholders

- Development of user flows, wireframes, and/or user stories

- Continuous refinement of scope, timeline, and cost estimates

Architecture and Design:

- Technical architecture design (frontend, backend, infrastructure)

- Database schema design

- API specifications and integration patterns

- Security architecture and compliance framework

- Abstraction layer design to minimize future rework

- DevOps and deployment strategy

Deliverables Outcomes:

- Clickable prototype to illustrate key workflows, proposed user experience, and system behavior

- Technical architecture documentation

- Updated scope, timeline, and cost estimate based on Round 2 discovery findings

- Feature Roadmap with expected timelines

- Development Backlog with refined requirements

- Risk assessment and mitigation strategies

- Validation sessions with CLIENT stakeholders

1.2. Prioritization of Work
Orases and CLIENT will work collaboratively to establish the priority order for all features, enhancements, and tasks identified throughout the Analysis Activities.

- Throughout the project, work for Section 1.3 (Design, Development, and Implementation) will begin once CLIENT has reviewed, approved, and prioritized the proposed work, based on the chose methodology. CLIENT has final decision-making authority on priorities.

- Priorities may be updated throughout the Project at CLIENT’s direction, and Orases will provide updated estimates regarding timeline, scope, or budget.

- No work under section 1.3 will begin until Orases provide a written estimate and CLIENT issues written approval for the relevant work package or Sprint. CLIENT may re-prioritize the Backlog at any time; Orases will promptly provide written impact (timeline, scope, budget). Re-prioritization that remains within the approved scope and budget for the current Sprint/Phase will not require a Change Order and will not increase fees. In case not-to-exceed (NTE) sum will be determined for any Deliverable Orases will not exceed any approved NTE without CLIENT’s prior written approval and will maintain a shared backlog with periodic status reports on progress and budget burn. Silence or inaction by CLIENT does not constitute approval.

1.3. Design, Development, and Implementation
Following CLIENT’s approval of priorities, Orases will proceed with design, development, testing, and implementation of the approved features. Activities may include, but are not limited to:

- UX/UI design refining elements identified during the Analysis Phase

- Front-end and back-end iterative development of features defined on Development Backlog

- Integration with CLIENT systems or third-party services, including hosting and configuration setup for those services, as applicable.

- System configuration and environment setup

- QA testing, bug resolution, and deployment support

- Documentation of system configuration, environment setup, deployment, and any other project processes established

- Training for Duke project team on system configuration, environment setup, deployment, and any other project processes established

If ongoing support, maintenance, or hosting services are required, Orases and CLIENT will scope such services separately and execute one or more additional SOWs.

1.4 Review Period, Acceptance

Deliverables or Milestones established or outcomes received during the activities described in sections 1.1 and 1.3 shall be reviewed and either accepted or rejected in accordance with the following procedure:

- CLIENT shall have fifteen (15) business days after delivery of the applicable Deliverables (the “Review Period”) to review and test the Services and Deliverables. CLIENT will indicate acceptance or rejection of applicable Deliverables in writing. For clarity, mutual written acceptance includes e-mail confirmations between designated project managers. If CLIENT determines that any Services or Deliverables do not conform to the requirements of this SOW, Client shall provide written notice of such discrepancies, within the Review Period, in accordance with Section 4. Inspection and Acceptance provisions of the Agreement.

If Orases fails to deliver the Deliverable and Duke Energy Provides notice of rejection to Orases per the terms above, Orases shall have fifteen (15) Business Days upon rejection from Duke Energy to address gaps or provide a proposal for a plan to remediate any Deliverable to Duke Energy. Re-delivery will occur within the agreed timeframe. Duke Energy shall have fifteen (15) Business Days to provide documented Acceptance or rejection.

If additional time is needed by either Party, written notification shall be provided to the receiving Party prior to the conclusion of the response requirements indicated above. In order for extension to be granted, it must be mutually agreed upon by the Parties. Deemed acceptance is prohibited

Any corrective actions, response plans, billing treatment, and final acceptance shall be handled strictly in accordance with the Agreement.

Acceptance Criteria for the Deliverables and Milestones

Deliverables shall be expected to meet the following criteria:

- Meets requirements specified in Development Backlog and refined Project Scope

- Free of material defects in functionality, code quality, and design quality

- Meets security and compliance requirements established by Duke cybersecurity team, as applicable

- Meets performance expectations, to be determined together by Orases and Duke during Requirements Refinement, as applicable

- Passes unit, integration, and UAT tests as applicable

Documented in architecture, configuration, environment, or any other artifacts, as applicable

1.5 Project Governance

-

- - - - - - - - - - - - - - - - - - -

03 Project Assumptions and Client Responsibilities

- Project Assumptions

  - Prior Discovery Context

    - Prior to executing this SOW, Orases conducted preliminary sales-related discovery activities with Duke Energy business stakeholders, resulting in two reference documents:

      - "Discovery Findings and Updated Project Scope" dated December 2025

      - "Duke Energy Residential Solution Scope" dated December 2025

    - These documents (collectively, "Sales Reference Documents") represent Orases' current understanding of the CLIENT’S objectives based on business stakeholder input and are incorporated herein for reference as Appendix 1. The purpose of these documents is to provide an initial understanding and are not meant to act as scope or Deliverables under this SOW. CLIENT acknowledges that preliminary sales-related discovery was completed WITHOUT Duke Energy's Project Team participation, and significant technical unknowns remain, including but not limited to:

      - API availability and integration capabilities

      - Technical feasibility of proposed features

      - Security and compliance requirements

      - Integration complexity with existing Duke systems

      - Production deployment constraints

  - Orases will decide on the project management, collaboration, and workflow tools to document requirements, manage work, and log defects and issues.

  - Notwithstanding any other provision in the Agreement or this SOW, CLIENT shall provide documents, information, feedback, content, and other materials or inputs as reasonably needed or requested by Orases for Orases to provide the Services and Deliverables hereunder. Both Orases and CLIENT agree that any failure of CLIENT to provide support or cooperation as required hereunder may result in Orases’ delay or inability to provide the Services and/or Deliverables as contemplated hereunder. CLIENT shall remain obligated to pay for any work performed hereunder, even if the Deliverables are delayed or cannot be delivered as a result of CLIENT’S failure to cooperate as required hereunder.

- Client Responsibilities

  - CLIENT is responsible for ongoing UAT and timely acceptance of the Services and Deliverables, the cadence of which will be set together by the project team.

  - CLIENT is responsible for designating a single Product Owner who is accountable for:

    - Relaying decisions

    - Providing timely feedback on artifacts, deliverables, and questions

    - Acceptance of Services and Deliverables

    - Provide access to Subject Matter Experts

    - Attend scheduled meetings

    - Follow processes and workflows determined by Orases

    - Reading, reviewing, and approving requirements documentation

  - CLIENT is responsible for providing access to existing infrastructure and integration points.

  - CLIENT is responsible for notifying Orases in advance of significant business changes (for example, stakeholder changes, leave of absence, potential timeline bottlenecks, business case changes, etc.)

  - CLIENT is required to hold at least monthly Stakeholder meetings with their project sponsors and Orases. Project sponsors will be identified and documented in the Project Kickoff meeting.

2.3. Consultant Responsibilities:

    - Provide clear, concise guidance and recommendations to Duke Energy for the Consultant responsibilities listed within this SOW or otherwise requested in the format indicated by Duke Energy

    - Deliver the scope of work within the specified timeline and project budget, as agreed to by Duke Energy.

    - Appoint and maintain a Consultant Principal Representative for the Services under the SOW. The Consultant Principal Representative shall have the following responsibilities:

          - Facilitate periodic update meetings at Duke Energy’s request to review status of all assignments/tasks currently under contract with Consultant.

          - In preparation for periodic update meetings, submit written status reports in the Duke Energy format requested

          - Respond to questions posed by the Duke Energy Principal Representative and or other members of the Duke Energy project team during the course of the Work under this SOW within two (2) Business Days or less.

          - Ensure that Duke Energy is not invoiced until Duke Energy has provided Acceptance as set forth herein or it is deemed to have been Accepted by operation of the SOW terms.

          - Receive notices as required under the Agreement and pursuant to this SOW.

          - Provide project information and be available to answer questions for the Duke Energy project team as needed for the duration of the SOW.

          - Monitor quality of work and the Deliverables to ensure delivery of the highest quality consistent with industry best practices and the terms of this SOW.

          - Maintain the availability and level of authority necessary to deliver on time, quality Deliverables.

- At all times, Consultant will employ a sufficient number of resources with the appropriate level of skill and experience to successfully implement the Services described herein, adjusting staffing as needed to fulfill all requirements. In the event these employees change pursuant to the terms of the Agreement, the Parties agree that it will be handled without a change order, but by written notice and documentation between the parties.

- Consultant will remain free of conflicts of interest related to the Services at all times.  In the event that the Consultant becomes aware of any issue or question concerning a possible conflict of interest, Consultant shall provide Duke Energy with written notice to the Duke Energy Principal Representative of the nature, extent and details of the potential conflict of interest along with the Consultant’s analysis of whether an actual conflict of interest exists.

- Consultant shall comply with the Duke Energy Interface Requirements set forth in Appendix 2

- - - - - - - - - - - - - - - - - - - -

04 Estimated Timeline

Milestones will be agreed to throughout the project and reported on a pre-agreed cadence. The timeline of the project will be defined based on the Prioritization of Work (Section 1.2) agreed to by the Client and Orases during the Iterative Development (Deliverable 1.1, 1.2 and 1.3.)

Both CLIENT and Orases agree to work together in good faith to drive towards the following target dates. These dates are subject to revision based on the above:

Key Milestones:

- MVP target completion by 9/30/2026

- Phase 1 target completion by 12/31/2027

Estimated Target Milestones:

Orases and Duke Energy Project Teams will collaborate in good faith to establish and maintain a mutually agreeable Project Schedule. Except for the Key Milestones identified above, all dates are estimates and may be adjusted by mutual written agreement between the parties. For clarity, mutual written agreement includes e-mail confirmations between designated project managers.. Any change that affects a Key Milestone by more than 10 business days, scope, fees, or acceptance criteria, will be reflected in a written Change Order executed by both parties. Delays caused by Client, its vendor or factors outside Orases reasonable control entitle Orases to a reasonable extension.

- - - - - - - - - - - - - - - - - - - -

05 Payment Schedule and Cost

CLIENT shall pay the fees to be calculated using the rate set forth below for the total number of hours worked by Orases, plus any and all Costs (as defined below) incurred by Orases during the applicable billing period.

The Services will be performed on a time and materials basis and will be invoiced at a blended rate of $250/hour, in addition to any and all third party costs incurred by Orases and/or any fixed fee configurable components used in providing the Services and/or Deliverables hereunder (collectively, “Costs”); invoices will be sent twice a month (on the 15th and end of the month). Orases reserves the right to revise its rate schedule upon 90 days’ prior written notice to Client, but no more often than once per year.

Orases will provide regular statements and updates regarding the fees incurred on the actual time spent for functionality delivered and the anticipated cost of functionality to be delivered based on the confidence level of scope at the time. Both Orases and CLIENT agree to work in good faith to make decisions and functionality choices that balance the spirit of the requirements and the overall budget.

Client may request to expand or reduce the hours spent by Orases to provide the Services and/or create the Deliverables. Any request to expand the Services or Deliverables shall be subject to the procedures set forth in this Section 4 and the terms of Section 5 of this SOW.  After Orases establishes the initial number of hours and resources to be assigned for the work to be completed, if CLIENT wants Orases to change the number of hours or team size assigned to this SOW, it shall a submit to Orases a written request for such change(s) with no less than 30 days’ advanced written notice. Orases will notify Client within 15 days after receiving any such notice, if CLIENT’S request is not feasible and will discuss alternative arrangements. Orases and CLIENT will cooperate in good faith and with due diligence to address any changes reasonably requested by CLIENT.

All Costs to be paid to Orases pursuant to this SOW shall be subject to Section 2 (Fees And Expenses) of the Agreement.

# TERMS OF PAYMENT:

## Invoicing Procedures

Consultant shall invoice Duke Energy for the Fees pursuant to Section 2 of the Agreement and this SOW. Payment terms are NET 90 unless otherwise agreed upon within the Ariba Network. Payment terms are based on the date a correct invoice is received through the Ariba Network and not the date of the invoice. In the event of an incorrect invoice, Ariba will stop the submission of the invoice or it will be returned to the Consultant. An invoice is incorrect when sufficient information needed to begin processing is not included on the invoice.   The Consultant will need to send a corrected invoice with the requested information through Ariba.

All invoices for Services provided by Consultant must include a complete description of each Fee and Performance Credit (if applicable), and the Purchase Order number that applies to that invoice.  Invoices for Services shall be net of any Performance Credits. All invoices shall be submitted through the Ariba Network. All Fees for Services will be paid to an account designated by Consultant via Electronic Funds Transfer (EFT) or check payment.

The invoice shall include, but not limited to:

      - The name, address, and telephone number(s) of the Duke Energy Principal Representative,

      - A valid Purchase Order (“PO”) number located in the top right-hand corner of the invoice or any credit invoice,

      - A valid Duke Energy “Bill To” address,

      - A valid “Remit to” address,

      - Invoice date,

      - Date and Description of the Deliverables/Milestones that were Approved by Duke Energy,

      - Itemized Fees or Performance Credits where needed;

      - Total amount of the invoice

All invoices and supporting documentation shall be submitted to the Duke Energy Principal Representative, unless otherwise directed by Duke Energy. At no time will Duke Energy accept invoices without supporting documentation.

- - - - - - - - - - - - - - - - - - -

06 Change Order Process

Any Change Orders shall be subject to the terms and procedures outlined in Section 8 (Changes in Service) in the Agreement. Consultant shall use commercially reasonable efforts to resolve matters that could reasonably be calculated to disrupt the Services and/or to negatively impact the defined Project Objectives and the Deliverables. Consultant shall make every attempt to notify Duke Energy prior to any process changes and quality control changes.

Where advanced notice is not reasonably possible and on rare occasions where prior notice is not possible due to the necessity of an expedited change, Duke Energy should be notified within twenty-four (24) hours of any personnel, process, scheduling or quality control changes.

- - - - - - - - - - - - - - - - - - - -

07 Travel

Any travel expenses for travel to/from CLIENT ofﬁces in Charlotte, NC or St. Petersburg, FL by any Orases employee shall be subject to the terms and procedures set forth in Exhibit B (Guidelines for Consultant Expense Reimbursement) in the Agreement.

Orases estimates 1 trip to CLIENT Office and does not anticipate any additional travel at this time.  All travel requests must be mutually agreed to by all parties. Travel Expenses are not included in the solution pricing and are billed as incurred. Travel arrangements, including flights, hotels, meals, etc. will be booked by Orases to optimize on-site productivity while being cost conscious and staying within the guidelines provided by Duke Energy.

- - - - - - - - - - - - - - - - - - - -

08 Term

The term of this SOW shall commence as of the Effective Date and shall continue in effect until December 31, 2027, unless earlier terminated or extended in accordance with the provisions of Agreement.  Duke Energy, at its option exercised by written notice to Consultant delivered at least thirty (30) days prior to the then-scheduled expiration date, may extend the initial term of this SOW for up to two (2) additional 1-year terms

09 Termination Assistance

Duke Energy may terminate or suspend this SOW in accordance with the provisions set forth in Section 9 of the Agreement. Upon termination of this SOW, at no additional cost and within thirty (30) days of notice, Consultant shall furnish to Duke Energy all information collected from Duke Energy, its subcontractors, partners, customers, trade allies, distributors, etc. Consultant shall follow a mutually agreed upon transition plan and promptly furnish Duke Energy all information collected, recorded and/or retained by Consultant, in electronic format, in the manner reasonably requested by Duke Energy, at Consultant’s sole expense and return to Duke Energy all Deliverables in Consultant’s possession. Duke Energy shall have ninety (90) calendar days to determine if all Deliverables are accurate.

Within thirty (30) days of the expiration or earlier termination of the Agreement, or such earlier time as Duke Energy requests, Consultant shall return to Duke Energy or its designee, or at Duke Energy’s request, securely destroy or render unreadable or undecipherable if return is not reasonably feasible or desirable to Duke Energy (which decision shall be based solely on Duke Energy’s written instructions), each and every original and copy in all media of all Confidential Information in Consultant’s possession, custody or control.

Consultant shall reasonably cooperate with Duke Energy to transition work from Duke Energy’s existing suppliers of the Services, if any, to Consultant. Further, upon request of Duke Energy and at the termination of this SOW, Consultant shall provide reasonable assistance to Duke Energy to transition any Duke Energy owned or retained aspects of the Services or Deliverables to a new supplier.

- - - - - - - - - - - - - - - - - - - -

10 Communications and Notices

The contact information for CLIENT’S representative for purposes of this SOW is as follows:

Name

Address

Phone

Email

Such representative has complete authority to make decisions on behalf of CLIENT with respect to this SOW including, without limitation, the approval of any element of the Deliverables and all issues regarding any Response Plans or Change Orders.  ANY TELEPHONE OR VIDEO CALLS BETWEEN CLIENT AND ORASES REGARDING THE SERVICES MAY BE RECORDED AND USED FOR QUALITY ASSURANCE AND TRAINING PURPOSES BY ORASES.   CLIENT MUST NOTIFY ORASES IF IT OBJECTS TO ANY SUCH RECORDINGS.

The Consultant agrees to provide Duke Energy with reasonable facilities when Duke Energy representatives come to Consultant premises, e.g., desk, office equipment, phone, during face-to-face visits. Consultant will also provide timely access to data and information related to the Services provided under this SOW.

Consultant shall keep Duke Energy advised of rate of progress with regards to the SOW Project Objectives, Milestones and Deliverables. Consultant shall promptly alert Duke Energy of problems that could impair the agreed upon Project Objectives, Milestones, and/or Deliverables. Consultant shall develop proposed remedies and take such actions as reasonably calculated to minimize the effect of any such problem.

Duke Energy will work in good faith to respond and provide approval to Consultant in a timely manner.

The Principal Representatives for both Parties, in accordance with Section 22 Notices in the Agreement, are as follows:

ORASES

Amy Damoulakis

5728 Industry Lane, Frederick MD, 21702

240-409-6152

amy@orases.com

CLIENT

Name

Address

Phone

Email

- - - - - - - - - - - - - - - - - - - -

SIGNATURES ON NEXT PAGE

Once received and signed by both parties, this SOW shall constitute a binding contractual agreement between Orases and CLIENT

THE PARTIES ACKNOWLEDGE THAT THEY HAVE READ THE STATEMENT OF WORK, UNDERSTAND IT, AND AGREE TO BE BOUND BY ITS TERMS AND CONDITIONS. FURTHER, THE PARTIES AGREE THAT THE COMPLETE AND EXCLUSIVE STATEMENT OF THE AGREEMENT BETWEEN THE PARTIES RELATING TO THIS SUBJECT SHALL CONSIST OF 1) THIS STATEMENT OF WORK, 2) ITS SCHEDULES, AND 3) THE AGREEMENT (INCLUDING THE EXHIBITS THERETO), INCLUDING THOSE AMENDMENTS MADE EFFECTIVE BY THE PARTIES IN THE FUTURE. THIS STATEMENT OF WORK BETWEEN THE PARTIES SUPERSEDES ALL PROPOSALS OR OTHER PRIOR AGREEMENTS, ORAL OR WRITTEN, AND ALL OTHER COMMUNICATIONS BETWEEN THE PARTIES RELATING TO THE SUBJECT DESCRIBED HEREIN.

Orases Consulting Corporation

Signature: _______________________________________

Printed Name: __________________________________

Title: ______________________________

Date: __________________

Duke Energy Business Services, LLC

Signature: _______________________________________

Printed Name: ___________________________________

Title: ______________________________

Date: _________________

# Appendix 1 Sales Reference Documents

"Discovery Findings and Updated Project Scope" dated December 2025

"Duke Energy Residential Solution Scope" dated December 2025

# Appendix 2 Duke Energy Interface Requirements

Duke Energy retains all rights and full discretion to determine the access rights to its IT systems and processes and may deny Consultant’s access to its IT systems and processes at any time. Duke Energy will provide to the Consultant IT contacts that enable the Consultant to understand the Duke Energy IT systems and requirement and participate in testing of the IT systems and processes related to the Programs.

Duke Energy will provide to Consultant detailed information and formats relating to reporting needs. Duke Energy may also request Consultant to provide a format for Duke Energy approval.

Consultant shall cause its subcontractor to maintain a business continuity and disaster recovery plan reasonably acceptable to Duke Energy.  Duke Energy shall have the right to audit Consultant’s subcontractors’ compliance with the business continuity and disaster recovery plan.

In the event of system problems, within (twenty-four) 24 hours, Consultant shall provide details of event including actions taken to resolve, number of missed and repeat calls, number of deferred resolution of customer inquiries, and estimated restoration time to Duke Energy.

### Customer Information and Personally Identifiable Information

Consultant shall, and shall require its subcontractors to, adhere to and perform the Services in accordance with the security protocols set forth by Duke Energy and as indicated in the Agreement.

### Third Party Risk Management Service Risk Profile Questionnaire

Consultant may be required periodically to complete a Cybersecurity Assessment Questionnaire for review by Duke Energy.  Assessment reviews may identify material issues that will be shared by Duke Energy with the Consultant.  The Consultant shall review each material issue and determine, to the extent possible, its ability to reasonably mitigate or resolve the material issue identified, shall develop a Duke Energy-approved Remediation Plan to mitigate or resolve the material issues identified and implement the mutually agreed upon security changes or enhancements according to the Remediation Plan.  In the event that Consultant does not meet its obligations of the Remediation Plan, Duke Energy reserves the right to terminate this SOW in accordance with Section 9 of the Agreement.

Throughout the performance of its obligations under the Agreement or this SOW, Consultant shall provide Duke Energy with prompt notice of any planned material change in security controls and processes that would negatively impact the security of the Services being provided by the Consultant and materially modify answers provided in the Cybersecurity Assessment Questionnaire.

### Record Retention

Consultant shall retain, by state, in electronic form or as otherwise directed by Duke Energy, all records, documents and data required to be maintained for such periods required by law and in accordance with the Agreement.

### Data Gathering and Reporting

Duke Energy shall have access to all data collected for the purposes of fulfilling the Services.

Consultant shall to the best of its ability cooperate with Duke Energy in preparing regulatory filings or audits related to the Services and shall provide such information and assistance as Duke Energy reasonably deems necessary.

### Vendor Hosted Sites and Marketing Activities

#### Google Tag Manager

Consultant will agree to affix Duke Energy-supplied Google Tag Manager coding (GTM) to the following:

•         all externally hosted web pages carrying a Duke Energy subdomain

•         and/or all web pages that serve as a continuation path from the Duke Energy domain (http://duke-energy.com)

•         and/or all web pages containing a digitally-based enrollment to the respective program or service; including, but not limited to web-based forms, app-based forms, and any i-frame pages.

If any of the aforementioned span multiple jurisdictions, Consultant will ensure that GTM codes are included on each individual web page. In addition, Consultant will implement the relevant linker plugin for the proper implementation of bi-directional cross-domain tracking.  For security reasons, Consultant will not receive access to Duke Energy’s instance of Google Tag Manager.

Custom coding, data layer pushes, and/or virtual pages (as defined by the Web Analytics group) may need to be implemented on the site to properly track customer interactions. After implementing analytics tags, Consultant will work with Duke Energy’s Marketing Operations team and/or Web Analytics group to confirm that all tags are properly functioning and no PII data is being passed prior to the initiation of any marketing campaigns. Duke Energy will perform testing and sign-off on “properly functioning” analytics tags once completed by Consultant. Additionally, Consultant will agree to make any necessary tagging updates to revised web pages or newly developed web pages made on behalf of the program or service. If possible, Duke Energy would like to obtain ‘read-access’ to the portion of the Consultant’s Google Analytics property that tracks activity on Duke Energy branded web pages.

#### Paid Media

All paid media should be fulfilled through the Duke Energy’s sole Media Agency of Record (MAoR) including but not limited to broadcast, digital, search engine marketing, out-of-home, print and social media. The MAoR should be informed of any planned campaigns for consultation and recommendation in advance of execution.

#### Brand Standards

Adherence to Duke Energy’s brand standards, including logo use, graphic guidelines, writing tone and AP Style standards, etc. to ensure proper representation of the Duke Energy brand if requested by the Project Team for certain areas or Deliverables. The Brand Standards document https://www.duke-energy.com/_/media/pdfs/legal/duke-energy-brand-standards.pdf is available online and updated regularly. Any questions arising during asset development that are not addressed within the comprehensive guide can be addressed by the Corporate Communications organization. The Duke Energy Principal Representative will direct Consultant to the appropriate individual(s) for assistance if needed.

#### Web Standards

Duke Energy has documented standards for vendor integration that address topics such as the proper use of the Duke Energy’s logo, color palette, typography styles, user interface (UI) elements, imagery and icon guidelines, form styles, responsive design requirements, coding and accessibility standards, and website implementation approaches. These standards are available for review at https://share.goabstract.com/47fc3466-4fb5-46ce-80d8-e6a3f99b7f0d?collectionLayerId&mode. Consultant agrees to adhere to these visual design and content standards and any other design or content direction provided by the Project team where needed, along with User Experience (UX) and Content managers reporting to Duke Energy’s Director of Digital Strategy & Execution. In case the Project Team request this, Consultant agrees to take design and content direction solely from that Director’s team, and no other Duke Energy representatives.